# Smash Bros Computer Vision Analytics Platform

## MVP Project Proposal

### Executive Summary

This project aims to develop a Computer Vision (CV) and Machine Learning platform capable of automatically analyzing Super Smash Bros. gameplay footage (VODs). The platform will identify player characters, track positioning, classify gameplay events, and generate structured datasets that can be used for deeper performance analysis.

The initial Minimum Viable Product (MVP) focuses on solving the most difficult problem: accurately annotating gameplay footage and converting visual information into structured data.

Once annotated gameplay data is available, additional machine learning systems can classify player behavior, archetypes, match interactions, and eventually integrate external biometric data such as heart rate and HRV.

The long-term vision is to create a universal gameplay analytics platform that can automatically process tournament footage and provide meaningful insights for players, coaches, commentators, researchers, and tournament organizers.

# Problem Statement

Current Smash Bros. gameplay analysis is highly manual.

Analysts, coaches, and commentators must review VODs frame-by-frame to identify:

- Positioning

- Neutral interactions

- Successful attacks

- Missed attacks

- Trades

- Damage exchanges

- Character tendencies

The goal is to not only analyze the gameplay itself, but to have trained, annotated, converted, and deployed gameplay footage into structured, machine-readable data.

The MVP focuses on solving this foundational challenge.

# Project Vision

Create a system that can:

- Automatically identify and track Smash Bros. characters in gameplay footage.

- Generate annotations describing gameplay events.

- Convert annotations into structured datasets.

- Run machine learning analysis against those datasets.

- Present insights through a web application.

- Integrate future biometric and performance metrics.

The vision is to make competitive Smash Bros. analysis accessible at scale.

# MVP Scope

The MVP will focus on character detection, event annotation, and gameplay classification.

| ### Included | ### Excluded |
| --- | --- |
| - Character detection - Character tracking - Position tracking - Event annotation - CSV export - Event classification - Video annotation output | - Heart Rate - HRV - Cognitive scores - Reaction time |

These metrics may be integrated later by synchronizing external datasets with gameplay events.

# Technical Architecture

## Computer Vision Layer

### Objective

Identify and track Smash Bros. characters within gameplay footage.

### Tools

#### CVAT

Used for:

- Manual image labeling

- Bounding box creation

- Dataset generation

- Annotation management

#### YOLO

Used for:

- Character detection

- Character tracking

- Bounding box generation

Current training experiments done:

- Pyra

- Mythra

- Pokémon Stadium

Future goal:

Train the model to recognize character bodies rather than specific characters.

- Develop a best practice in training models, a workflow/pipeline when training, annotating, and deploying.

This allows the system to generalize across:

- Different characters

- Different stages

- Different visual environments

# Data Processing Layer

After detection occurs, gameplay information is transformed into structured data.

### DTO Output Format

The system outputs structured objects representing gameplay events.

Example:

{

"timestamp": 120.45,

"event_type": "damage_inflicted",

"player": "P1",

"damage": 12.4,

"distance": "close"

}

These DTOs become the foundation for downstream analytics.

# Event Classification System

The annotation engine will classify gameplay interactions into events.

## Initial Event Types

### Positioning

- Distance between players

- Relative location

- Stage control

### Damage Events

- Damage inflicted

- Damage received

- Self damage

- Healing

### Combat Events

- Successful attack

- Missed attack

- Trade

- Neutral interaction

### Advanced Events

- Move initiation

- Move success

- Move failure

- Invisible move identification

- Hitstun detection

# Development Phases

# Phase 1 – Annotation Engine

### Goal

Create a system capable of translating gameplay footage into structured gameplay events.

### Deliverables

#### Character Detection

- Character tracking

- Bounding boxes

- Position extraction

#### Event Detection

- Distance tracking

- Missed attacks

- Successful attacks

- Damage dealt

- Damage received

#### Data Export

CLI-based workflow.

Output:

- Annotated videos

- CSV files

- DTO datasets

### Workflow

- Collect gameplay footage

- Label frames in CVAT

- Train YOLO model

- Run inference

- Generate event data

- Export datasets

### Success Criteria

- Character locations identified accurately

- Event annotations generated automatically

- Structured datasets exported

- Being able to be proficient and confident in CVAT

- All characters should be able to be tracked (Phase 1A)

- Finding the distance between characters and differentiating (Phase 1B)

### Hurdles

- Building on top of a YOLO Model

- Manual Labeling

- Develop a fundamental reference on how to train and annotate

## Phase 1 Best Practices:

- How and what to label

- Box Creation

# Phase 2 – Gameplay Analysis Engine

### Goal

Analyze annotated gameplay data.

### Deliverables

#### Statistical Analysis

- missed attacks,

- distance,

- inflicted damage,

- damage received

#### Character Archetype Classification

Machine learning models categorize players and characters into archetypes.

Potential examples:

- Aggressive

- Defensive

- Zoner

- Rushdown

- Bait-and-punish

### Success Criteria

- Meaningful gameplay patterns extracted

- Archetypes generated automatically

# Phase 3 – Deployment Platform

### Goal

Provide a user-facing application.

### Initial User Experience

- User submits YouTube URL.

- Video is processed.

- Annotation engine runs.

- Analysis engine runs.

- Results are returned.

### Outputs

#### Annotated Video

Video replay with:

- Character tracking boxes

- Event overlays

- Gameplay markers

#### Match Recap

Summary of:

- Key interactions

- Damage exchanges

- Trades

- Neutral wins

#### Event Bookmarks

Clickable timestamps for:

- Important moments

- Trades

- Successful attacks

- Momentum shifts

### Deployment Targets

- Open Source Application

- Web Platform

- Desktop Application

# Genesis Demonstration Plan

The MVP will be showcased at Genesis as a proof-of-concept demonstration.

## Demonstration Areas

### Exhibition Matches

Players participate in monitored matches while the system analyzes gameplay in real time or near real time.

### Analytics Overlay

Display:

- Character tracking

- Event detection

- Match summaries

### Future Biometric Integration

Optional demonstration using:

- Heart Rate

- HRV

These metrics would be synchronized with gameplay events and commentator analysis.

### Community Engagement

Potential invitation of:

- Top players

- Coaches

- Commentators

- Tournament attendees

Participants can interact with the platform and review generated analytics.

# Future Expansion

Once annotation is solved, additional machine learning capabilities become possible.

Potential future modules include:

### Biometric Analysis

- Heart Rate

- HRV

- Stress indicators

### Cognitive Performance Metrics

- Decision-making patterns

- Response timing

- Adaptation metrics

### Coaching Platform

- Player reports

- Matchup analysis

- Training recommendations

### Tournament Integration

- Automated VOD analysis

- Live analytics overlays

- Broadcast augmentation

# Final Deliverables

### Phase 1

Annotation Engine

- CVAT Dataset Pipeline

- YOLO Detection Model

- Event Annotation System

- CSV/DTO Export

### Phase 2

Analysis Engine

- Statistical Processing

- Archetype Classification

- Match Pattern Detection

### Phase 3

Deployment Platform

- Web Application

- YouTube Video Processing

- Annotated Playback

- Match Recaps

- Event Bookmarks/Timestamps

### Demonstration

Genesis MVP Showcase

# Timeline:

| Phases | Dates |
| --- | --- |
| Phase 1 |  |
| Phase 1A: Character Labeling | June 26 |
| Phase 1B: Metrics: Distance, inflict, receiving, misses | End of June: June 26 |
| Phase 2 |  |
| Phase 3 |  |